OPSIS

Endpoint Compliance Engine — Session Report

March 16, 2026  |  Hues Technology LLC  |  CONFIDENTIAL

# 1. What Was Built This Session

Two major systems were completed: Compliance Engine v1.1 (six design corrections) and the User Compliance Layer (third compliance dimension). By end of session, DESKTOP-JOGTI06 had submitted its first real compliance report showing 27.8% PCI-DSS compliance.

## 1.1 Compliance Engine v1.1 — Six Design Corrections

| Correction | What Changed |
| --- | --- |
| Scan Interval | Default 60 min → 240 min (4 hours). Event monitor handles real-time drift; polling every hour was unnecessary load on production servers running Sage 50 or SQL. |
| Framework Sources | 13 unreliable sources → 4 reliable structured sources: NIST SP 800-171r3, NIST SP 800-53r5, HHS Federal Register API (JSON feed), PCI SSC. PCAOB, DISA STIG, ISACA COBIT removed — page layout changes caused false positives. |
| Template Builder | Removed 3-step builder from launch UI. Fork & Customize remains. Full builder deferred to Month 4-5. First 6 months: assign built-in templates and adjust thresholds. |
| GPO Detection | Before any remediation: check if gpo_policy_path registry key exists. If GPO-controlled AND failing → create ticket with specific GPO path, do NOT set local policy (gets overwritten on next GPO refresh). |
| Third-Party AV | WMI SecurityCenter2 query detects SentinelOne, CrowdStrike, Sophos, etc. on agent connect. Defender-specific checks (av_check: true) → not_applicable. Generic AV health check substituted via productState decoding. |
| Domain Detection | Win32_ComputerSystem.PartOfDomain check on each scan. Domain-joined machines skip local policy commands for domain_policy_check: true checks — domain policy always wins. Creates GPO ticket instead. |

## 1.2 User Compliance Layer

A third compliance dimension evaluates each M365 user individually. Combined with Cloud and Endpoint:

Unified = Cloud × 0.30 + Endpoint × 0.35 + User × 0.35

Current production scores: Cloud = 36.1% (Microsoft Secure Score 98.67/273), User = 55.7% (23 users evaluated, 0 compliant — MFA data pending AuditLog.Read.All permission), Unified = 30.3%. Endpoint score pending next agent scan cycle.

- 10 HIPAA user checks + 6 CMMC user checks implemented

- Data from m365_users table (already synced) + endpoint_compliance_reports (device state correlation)

- User-to-device mapping via agent heartbeat logged_on_users field (requires agent rebuild to activate)

- 23 users evaluated on-demand via Evaluate All Users button — results in Users tab

# 2. Endpoint Compliance Engine — Detailed Explanation

The Endpoint Compliance Engine is a continuous, automated compliance verification system that evaluates each Windows endpoint against industry-specific regulatory frameworks. Here is the complete technical picture.

## 2.1 End-to-End Pipeline (15 Steps)

| 1 | MSP opens Compliance → Assignments tab. Selects template (hipaa-endpoint, cmmc-endpoint, pci-dss-endpoint, sox-endpoint) for a group or individual device. |
| --- | --- |
| 2 | Server saves compliance_template_slug to endpoints.compliance_template_slug or endpoint_groups.compliance_template_slug. File: api/compliance_assignment_routes.py |
| 3 | If device is online at time of assignment: server immediately pushes template via WebSocket (type: compliance_template). If offline: pushed on next connect. |
| 4 | On agent connect (WebSocket /api/agent/ws/{device_id}): server queries COALESCE(device slug, group slug). If assigned and no report in last hour: pushes template. File: api/agent_routes.py ~line 1059 |
| 5 | Agent receives compliance_template message. Stores full template JSON to disk (compliance-template.json). Schedules first scan after 30-second startup delay. File: src/service/compliance-scanner.ts |
| 6 | Pre-scan environment detection runs once: (a) Win32_ComputerSystem.PartOfDomain, (b) WMI SecurityCenter2 for third-party AV, (c) HKLM\\SOFTWARE\\Policies presence for GPO activity. |
| 7 | For each check in template: run PowerShell command → compare output to expected_result using operator (equals, less_than_or_equal, av_status, audit_status, etc.) |
| 8 | For failed checks with gpo_policy_path: check if that registry key exists. If yes → status = gpo_controlled, create GPO ticket, skip local remediation. |
| 9 | For failed checks on domain-joined machines with domain_policy_check: true → skip local remediation, create domain policy ticket. |
| 10 | For Defender checks (av_check: true) when third-party AV detected → status = not_applicable. Generic WMI AV health check substituted. |
| 11 | For remaining failed checks with auto_remediate: true → run remediation_command via PowerShell. Re-run check to verify fix. Record remediation_result: success¦failed¦skipped. |
| 12 | Score calculated: (weighted earned points) / (total weighted points) × 100. is_compliant = score >= minimum AND all critical checks pass. |
| 13 | Drift detection: compare each check status against previous scan. Pass→fail = drift. Immediate WebSocket send of compliance_drift event without waiting for scheduled report. |
| 14 | Agent sends compliance_report (underscore) WebSocket message with full results, environment block, score, drift details. Queued to disk if offline. |
| 15 | Server ComplianceReportHandler.handle_report() stores to endpoint_compliance_reports. Updates client_compliance_status.endpoint_compliance_score. Critical failures → tickets. File: services/endpoint_compliance_handler.py |

## 2.2 Four Built-In Compliance Templates

| Template Slug | Checks | Min Score | Interval | Industry / Regulation |
| --- | --- | --- | --- | --- |
| hipaa-endpoint | 10 | 80% | 240 min | Healthcare — 45 CFR Part 164 Technical Safeguards |
| cmmc-endpoint | 10 | 85% | 240 min | Government / Defense — NIST SP 800-171r3, CMMC L2 |
| pci-dss-endpoint | 8 | 90% | 240 min | Finance / Retail — PCI DSS v4.0 Requirements |
| sox-endpoint | 6 | 80% | 240 min | Public Companies — SOX IT General Controls |

## 2.3 Check Categories and What Gets Evaluated

Each check has a category, priority, PowerShell command, and expected result. Priorities determine score weight:

| Category | Weight | What It Checks |
| --- | --- | --- |
| encryption | critical 3x | BitLocker protection status on system drive. Must be 'On'. Cannot be auto-remediated — TPM verification required first. |
| antivirus | critical 3x | Defender: RealTimeProtectionEnabled, definition age, tamper protection. Skipped if third-party AV detected via WMI SecurityCenter2. |
| firewall | critical 3x | All three Windows Firewall profiles (Domain, Private, Public) must be Enabled. Auto-remediates with Set-NetFirewallProfile. |
| audit | critical 3x | Windows audit policy via auditpol /get. Checks Logon, File System, Account Management, Process Creation coverage. GPO-sensitive. |
| patching | critical 3x | Pending updates via COM Microsoft.Update.Session. Critical patches within 14-30 days depending on framework. Creates ticket — not auto-applied. |
| password | recommended 2x | net accounts: min length, max age, history, lockout threshold. GPO-sensitive on domain machines. CMMC requires 14 chars/60-day rotation. |
| session | recommended 2x | Screen lock timeout via registry ScreenSaveTimeOut. HIPAA ≤15 min, SOX ≤30 min. GPO-sensitive via HKLM\\SOFTWARE\\Policies\\...\\Personalization. |
| network | recommended 2x | TLS 1.0/1.1 SCHANNEL registry keys. RDP: UserAuthenticationRequired (NLA). Auto-remediates TLS via registry, sets NLA on RDP. |
| access | recommended 2x | Local admin enumeration: Get-LocalGroupMember Administrators. Built-in Admin enabled check. Report-only — never auto-removes accounts. |
| media | recommended 2x | USBSTOR service Start registry value. 4 = disabled. Auto-remediates. CMMC also requires BitLocker on removable media. |

# 3. Key Files

## 3.1 Agent TypeScript (deploy to agent source, then rebuild installer)

| File | Purpose |
| --- | --- |
| src/service/compliance-scanner-types.ts | All TypeScript interfaces: ComplianceTemplate, ComplianceCheck, ComplianceResult, ComplianceReport, ScanEnvironment, ThirdPartyAVProduct, MaintenanceWindow. 7 comparison operators. gpo_controlled status. |
| src/service/compliance-scanner.ts | Full ComplianceScanner class. Pre-scan environment detection (domain, GPO, AV). PowerShell execution. GPO-aware remediation. AV substitution. Weighted scoring. Drift detection. Offline persistence. |
| src/service/agent-service.ts (modified) | Add: import, class property, constructor init, start() call, compliance_template + request_compliance_scan WebSocket cases, flushPendingReports on reconnect, logged_on_users + primary_user in heartbeat. |

## 3.2 Backend Python Files (deployed to /opt/opsis/backend/)

| File Path | Purpose |
| --- | --- |
| services/endpoint_compliance_templates.py | BUILTIN_TEMPLATES list (not dict). 4 templates with full check definitions, gpo_policy_path, av_check, domain_policy_check flags, 240-min scan interval. |
| services/compliance_framework_monitor.py | 4 reliable sources seeded (NIST, HHS FR API, PCI). Deactivates removed sources. seed_builtin_templates() updates scan intervals on startup. |
| services/endpoint_compliance_handler.py | ComplianceReportHandler.handle_report(). Processes compliance_report WebSocket message. Writes to endpoint_compliance_reports. Updates client_compliance_status. |
| services/user_compliance_service.py | UserComplianceService. 10 HIPAA + 6 CMMC user checks from m365_users table. Device mapping. Unified score INSERT/UPDATE logic. 4-hour batch scheduler. |
| api/agent_routes.py (inside /app/api/) | CRITICAL: this is the loaded file, NOT /app/agent_routes.py. Auto-push on connect (line ~1059). Handlers for compliance_report and compliance_report. active_agent_connections dict. |
| api/endpoint_compliance_routes.py | GET /compliance/endpoint/{device_id} — enriches results with check names from BUILTIN_TEMPLATES. GET /compliance/fleet, /endpoints/{client_id}, /summary/{client_id}. |
| api/compliance_assignment_routes.py | POST /assign/device and /assign/group. Saves slug. Immediately pushes via active_agent_connections if device online. Fixed: BUILTIN_TEMPLATES list iteration. |
| api/user_compliance_routes.py | 9 endpoints: users list, user detail, history, devices, evaluate trigger, unified score (handles missing row), breakdown, PDF placeholder. |
| ai_engine/m365_security_scanner.py | Patched check_secure_score() to INSERT to m365_security_scores and UPDATE client_compliance_status.cloud_compliance_score after each scan. |
| api/security_routes.py | Added missing: from utils.encryption import decrypt_secret. Fixed /api/scan/{tenant_id} which was broken with 'name decrypt_secret is not defined'. |

## 3.3 Database (migrations in /opt/opsis/migrations/)

| Table / Migration | Purpose |
| --- | --- |
| 004_compliance_engine_v1_1.sql | Deactivates 9 unreliable framework sources. Sets all built-in template scan_interval_minutes = 240. Adds framework_content_snapshots and maintenance_window column. |
| 005_user_compliance_layer.sql | Creates user_device_mappings (UNIQUE user_upn+device_id). Creates user_compliance_reports (TimescaleDB hypertable). Adds user/unified score columns to client_compliance_status. |
| endpoint_compliance_reports | TimescaleDB hypertable partitioned by evaluated_at. Stores full JSONB results per device per scan. Indexes on device_id, client_id, is_compliant. |
| compliance_templates | 4 built-in templates. is_builtin flag. version tracking. content_hash for diff detection. framework_slugs, scan_interval_minutes, auto_remediate. |
| user_device_mappings | user_upn + device_id + source (agent_logon¦sign_in_log¦registered_device) + logon_count. Populated by heartbeat handler when logged_on_users present. |
| m365_security_scores | Secure Score history: current_score, max_score, percentage, recorded_at per tenant. Populated by m365_security_scanner.py after each /api/scan/{tenant_id} call. |
| client_compliance_status | Aggregate per client. Added: cloud_compliance_score, endpoint_compliance_score, user_compliance_score, user_users_total/compliant, unified_compliance_score. |

# 4. Current Production State

## 4.1 Deployment Checklist

| Component | Detail | Status |
| --- | --- | --- |
| Compliance Engine v1.1 | 6 design corrections applied | COMPLETE |
| 4 built-in templates | hipaa/cmmc/pci-dss/sox at 240min | COMPLETE |
| 4 framework sources active | NIST, HHS, PCI — 9 deactivated | COMPLETE |
| Template auto-push on connect | api/agent_routes.py line ~1059 | COMPLETE |
| Template push on assignment change | active_agent_connections dict | COMPLETE |
| compliance_report handler | Both underscore and hyphen accepted | COMPLETE |
| Check names enriched in API | endpoint_compliance_routes.py lookup | COMPLETE |
| First real compliance report | DESKTOP-JOGTI06: 27.8% PCI-DSS | COMPLETE |
| User compliance — 23 users | 55.7% avg, 0 compliant (MFA pending) | COMPLETE |
| Unified score | 30.3% (Cloud 36.1% + User 55.7%) | COMPLETE |
| Sync Compliance button | M365 Cloud tab — triggers user eval | COMPLETE |
| Secure Score to DB | m365_security_scanner.py patched | COMPLETE |
| decrypt_secret fix | security_routes.py import added | COMPLETE |
| Endpoint score in Unified | Awaiting next agent compliance scan | PENDING |
| Agent rebuild with new scanner | compliance-scanner.ts needs deploy | PENDING |
| logged_on_users heartbeat | Agent rebuild required to activate | PENDING |
| AuditLog.Read.All permission | Azure app registration pending | PENDING |

## 4.2 First Real Compliance Report — DESKTOP-JOGTI06 (March 16, 2026 19:09 UTC)

Template: pci-dss-endpoint. Score: 27.8%. Non-Compliant. 8 checks, 2 passed, 5 failed, 1 error.

| Check ID | Status | Finding |
| --- | --- | --- |
| PCI-EP-01 | FAIL | BitLocker not enabled (actual: Off, expected: On). PCI DSS Req 3.5 — must encrypt stored cardholder data. Ticket created. |
| PCI-EP-02 | FAIL | Defender tamper protection not active. PCI DSS Req 5.2 — AV must be tamper-resistant. Auto-remediation attempted. |
| PCI-EP-03 | PASS | Windows Firewall enabled on all profiles (Domain, Private, Public). PCI DSS Req 1.3 — compliant. |
| PCI-EP-04 | FAIL | TLS configuration check failed. PCI DSS Req 4.2 — TLS 1.0/1.1 must be disabled. |
| PCI-EP-05 | ERROR | Password policy check returned error. net accounts parsing issue on this machine. |
| PCI-EP-06 | FAIL | Pending Windows updates detected. PCI DSS Req 6.3 — patches must be installed within 30 days. |
| PCI-EP-07 | PASS | USB/removable storage disabled (USBSTOR service Start = 4). PCI DSS Req 9.4 — compliant. |
| PCI-EP-08 | FAIL | Logon audit events not fully configured. PCI DSS Req 10.2 — logon success and failure required. |

# 5. Lessons Learned

This session had an unusually high density of hard debugging sessions. Every lesson below cost significant time to discover. Document them here to avoid repeating.

| Lesson | What Happened / What to Do |
| --- | --- |
| Two agent_routes.py files — CRITICAL | The backend has /app/agent_routes.py AND /app/api/agent_routes.py. main.py imports from api/agent_routes.py ONLY. Spent hours editing the wrong file. ALWAYS verify first: grep 'from api.agent_routes' /app/main.py |
| docker cp + restart doesn't pick up host changes | docker cp copies INTO the running container. docker restart restarts with the SAME image — it does NOT pick up host files. Correct sequence: (1) docker cp file opsis-backend:/app/file, (2) docker restart. Verify with: docker exec grep 'new text' /app/file BEFORE restarting. |
| python3 -c patches fail on complex code | Multi-line heredoc strings with nested quotes inside docker exec -c always produce SyntaxError or silent failures. ALWAYS: write to /tmp/fix.py, docker cp to container, run with docker exec python3 /tmp/fix.py. Never trust 'Fixed' without verifying. |
| BUILTIN_TEMPLATES is a list, not a dict | endpoint_compliance_templates.py exports BUILTIN_TEMPLATES as a list of dicts. Multiple routes assumed dict and used BUILTIN_TEMPLATES[slug] causing TypeError. Correct pattern: {t['slug']: t for t in BUILTIN_TEMPLATES}.get(slug). Check ALL usages when changing this file. |
| logger.info() suppressed in api/agent_routes | main.py line 21: logging.getLogger('api.agent_routes').setLevel(logging.DEBUG) but effective level is WARNING (30). logger.info() produces zero output. Use logger.warning() for any debugging. Use logger.error() for exceptions. |
| compliance_report vs compliance-report (underscore vs hyphen) | The new compliance-scanner.ts sends type: 'compliance_report' (underscore). The original handler checked for 'compliance-report' (hyphen). Handler now accepts both with: elif message_type in ('compliance-report', 'compliance_report'). Standardize on underscore going forward. |
| message variable not data in WebSocket handler | Inside the WebSocket message loop, parsed JSON is in variable 'message'. Handler called handle_report(device_id, data) causing UnboundLocalError: 'data' not defined. Always check the variable name — it's 'message' in api/agent_routes.py. |
| client_compliance_status has no row by default | The table requires template_id (NOT NULL). User compliance service tried INSERT ON CONFLICT but there was no unique constraint on client_id. Solution: add UNIQUE constraint, then check if row exists — UPDATE if yes, INSERT with template_id subselect if no. |
| m365_tenants uses status='CONNECTED' not is_active | m365_tenants has no is_active column. Has status VARCHAR. Value is 'CONNECTED'. Queries with AND is_active = true return zero rows silently. Check actual column values before writing queries against unfamiliar tables. |
| active_agent_connections is in api/agent_routes.py | The WebSocket connection dict is defined in /app/api/agent_routes.py. Compliance assignment routes imported from the root agent_routes.py get_websocket_manager which is a different, unused class. Import: from api.agent_routes import active_agent_connections. |
| Secure Score fetched but never saved | m365_security_scanner.py check_secure_score() fetched the score and created findings but never wrote to the database. Had to patch it to INSERT into m365_security_scores and UPDATE client_compliance_status. Always verify that data collection methods actually persist their results. |
| React error #31 on object values | Compliance check results have actual_value and expected_value that can be dicts (e.g. {RTEnabled: true, TamperProtected: true}). Rendering directly in JSX causes React error #31 (objects are not valid React children). Always wrap: typeof v === 'object' ? JSON.stringify(v) : String(v ?? ''). |
| decrypt_secret missing from security_routes.py | The /api/scan/{tenant_id} endpoint was broken ('name decrypt_secret is not defined'). All other M365 files had the import but security_routes.py was missing it. When a function is used across many files, verify ALL files have the import — don't assume it's global. |

# 6. What's Next

## 6.1 Immediate — Agent Rebuild

All server-side work is complete. The blocker is the agent binary. Once compliance-scanner.ts is compiled and DESKTOP-JOGTI06 is updated:

- First proper 4-hour scan cycle begins

- Endpoint score populates in Unified tab

- logged_on_users heartbeat starts building user_device_mappings

- GPO detection, domain detection, third-party AV detection all activate

- Drift events fire on security event log changes in real-time

## 6.2 Near-Term (this month)

- AuditLog.Read.All Azure permission — unlocks sign-in logs for user-device mapping and sign-in risk checks (HIPAA-USR-08, CMMC-USR-05)

- Fix stale_ticket_service error: column e.last_heartbeat does not exist — pre-existing bug

- Fix graph_email_service SendOnly error — opsisinfo@opsisapp.com needs mailbox or sendAndSaveCopy

- Compliance PDF export — extend reportlab ROI engine with Cloud + Endpoint + User sections

## 6.3 Month 2-4

- GPU Phi-4 14B verification layer for AI remediation pipeline

- N8N workflow orchestration integration

- Full compliance Template Builder UI (deferred from launch)

- User compliance checks for PCI-DSS and SOX (currently using HIPAA checks as fallback)

- Conference circuit: Channel Partners (April), Kaseya Connect (April), Pax8 Beyond (June)

OPSIS — Autonomous IT Remediation Platform  |  Hues Technology LLC  |  opsisapp.com

Every other tool tells you what's wrong. OPSIS fixes it.