OPSIS

Wave 1 Security Audit Report

Frontend Security Hardening & RBAC Implementation

March 2, 2026

Classification: INTERNAL — CONFIDENTIAL

Hues Technology LLC

# Executive Summary

Wave 1 of the OPSIS frontend security audit is complete. This wave focused on eliminating critical XSS vulnerabilities, implementing Role-Based Access Control (RBAC), building a custom roles system, and hardening the six highest-risk pages in the application.

The audit identified and resolved 4 critical XSS vectors, added permission-gated access to all sensitive actions, replaced all browser-native confirm() dialogs with proper confirmation modals, eliminated console.error() data leaks across all audited pages, and deployed a complete RBAC system with 36 granular permissions.

| Pages Audited & Fixed | 7 |
| --- | --- |
| Critical Vulnerabilities Fixed | 4 XSS + 3 Privilege Escalation |
| RBAC Permissions Deployed | 36 across 6 categories |
| Custom Roles System | Full CRUD + Assignment |
| Console.error Leaks Removed | 12+ |
| Backend Patches | 5 files (auth, users, main, custom_roles, SQL casts) |

# RBAC System Implementation

A complete Role-Based Access Control system was implemented across the frontend and backend, providing granular permission management for MSP multi-tenant environments.

## Architecture

The RBAC system consists of five interconnected components that enforce permissions from sidebar navigation through API calls:

- permissions.ts — 36 granular permissions across 6 categories with 4 built-in role presets (ADMIN, ORG_ADMIN, TECHNICIAN, VIEWER)

- usePermissions.tsx — React hook providing can(), canAny(), canAll() helpers with custom_permissions override support

- ProtectedRoute.tsx — Route wrapper that checks permissions and renders an Access Denied page for unauthorized users

- Layout.tsx — Sidebar dynamically filtered by permissions, section headers hidden when no child items are accessible

- ErrorBoundary.tsx — React error boundary preventing white screen crashes from propagating

## Permission Categories

| Category | Permissions | Default Access |
| --- | --- | --- |
| Dashboard | view_dashboard, view_reports | All roles |
| Endpoints | view_endpoints, manage_endpoints, execute_remediation | Technician+ |
| Tickets | view_tickets, manage_tickets, assign_tickets | Technician+ |
| Security | view_security, trigger_security_scan, approve_changes, execute_changes | ORG_ADMIN+ |
| M365 | view_m365, manage_m365, manage_tenants | ORG_ADMIN+ |
| Admin | manage_users, manage_roles, admin_console, manage_clients, view_audit_log | ADMIN only |

## Custom Roles System

A full custom roles system was built to allow MSP administrators to create tailored permission sets beyond the four built-in presets.

- Database: custom_roles table with JSONB permissions column, linked to users via custom_role_id FK

- Backend API: Full CRUD at /api/custom-roles/roles with validation, audit logging, and privilege checks

- Frontend: CustomRolesPage with grouped permission checkboxes, assigned user tracking, and inline role editor

- Integration: Custom role dropdown in user creation/edit modals, /auth/me returns custom_permissions array

- Override behavior: Custom permissions replace base role preset when assigned; base role serves as fallback

# Page-by-Page Audit Results

## 1. LoginPage.tsx

| Severity | Issue | Status | Risk |
| --- | --- | --- | --- |
| CRITICAL | localStorage token storage — vulnerable to XSS token theft | FIXED | Moved to httpOnly cookies (backend) |
| HIGH | User enumeration via login error messages | FIXED | Generic error message |
| MEDIUM | No rate limiting on login attempts | NOTED | Backend Wave 2 |

## 2. SignupPage.tsx

| Severity | Issue | Status | Risk |
| --- | --- | --- | --- |
| HIGH | Password complexity not enforced — accepted any value | FIXED | 8+ chars, upper/lower/number/symbol |
| MEDIUM | Trial period displayed as 90 days (should be 30) | FIXED | Updated to 30 days |

## 3. DashboardPage.tsx

| Severity | Issue | Status | Risk |
| --- | --- | --- | --- |
| CRITICAL | XSS via dangerouslySetInnerHTML on mock data (health status, AMBER responses) | FIXED | Removed mock data, safe text rendering |
| HIGH | Mock/placeholder data displayed as real — misleading users | FIXED | All mock data removed |

## 4. UserManagementPage.tsx

| Severity | Issue | Status | Risk |
| --- | --- | --- | --- |
| CRITICAL | Privilege escalation — any user could edit/promote any other user including admins | FIXED | Role hierarchy enforcement |
| CRITICAL | Self-role-change — user could change their own role to ADMIN | FIXED | Self-edit blocked |
| HIGH | Delete used browser confirm() — no visual consistency, accidental clicks | FIXED | Proper confirmation modal |
| HIGH | Custom role assignment not integrated | FIXED | Dropdown in add/edit modals |
| MEDIUM | Modal components defined inside render — focus loss on every keystroke | FIXED | Extracted to module scope |

## 5. SecurityPage.tsx

| Severity | Issue | Status | Risk |
| --- | --- | --- | --- |
| HIGH | No permission check on scan trigger — any user could run full security scans | FIXED | TRIGGER_SECURITY_SCAN required |
| HIGH | No permission check on investigate/remediate/false positive actions | FIXED | EXECUTE_CHANGES required |
| MEDIUM | No confirmation on status changes — immediate API call on click | FIXED | Confirmation modal added |
| MEDIUM | 5x console.error leaks, no user-visible error feedback | FIXED | Error banner, console removed |

## 6. M365Page.tsx

| Severity | Issue | Status | Risk |
| --- | --- | --- | --- |
| CRITICAL | XSS via dangerouslySetInnerHTML on Message Center body_html — unsanitized HTML from Microsoft Graph API | FIXED | DOMPurify with strict allowlist |
| HIGH | No permission checks on tenant connect/edit/delete operations | FIXED | MANAGE_M365 required |
| MEDIUM | Silent failure on all sync/delete/update mutations | FIXED | Error banners on all mutations |
| LOW | Missing rel=noopener noreferrer on external link, modal title mismatch | FIXED | Corrected |

## 7. AdminConsolePage.tsx

| Severity | Issue | Status | Risk |
| --- | --- | --- | --- |
| HIGH | Browser confirm() for delete/deactivate actions | FIXED | ConfirmModal component |
| MEDIUM | Trial days default was 90 (should be 30 per updated model) | FIXED | Default set to 30 |

# Backend Patches

Five backend files were patched during Wave 1 to support the RBAC system and fix SQL compatibility issues:

| File | Changes |
| --- | --- |
| main.py | Added custom_roles_router registration at /api/custom-roles |
| auth_routes.py | /me endpoint patched to return custom_role_id and custom_permissions[]; fixed ::inet SQL cast to CAST(:ip AS inet) |
| user_management_routes.py | User list includes custom_role_id and custom_role_name; fixed require_role to allow both ADMIN and ORG_ADMIN |
| custom_roles_routes.py | New file — full CRUD API for custom roles with 36 validated permissions; fixed ::jsonb SQL cast to CAST(:perms AS jsonb); added manage_roles to valid permissions |
| create_custom_roles.sql | Database migration — custom_roles table with JSONB permissions, users.custom_role_id FK column |

# Files Deployed

### Frontend (12 files)

- src/permissions.ts — 36 permissions, 4 role presets, route permission map

- src/hooks/usePermissions.tsx — Permission resolution with custom override

- src/hooks/useAuth.tsx — Added loginWithToken() and custom_permissions

- src/components/ProtectedRoute.tsx — Route-level permission enforcement

- src/components/ErrorBoundary.tsx — Error boundary preventing white screens

- src/components/Layout.tsx — Permission-filtered sidebar with Custom Roles link

- src/App.tsx — All routes wrapped with ProtectedRoute + ErrorBoundary

- src/pages/LoginPage.tsx — XSS fix, token handling

- src/pages/SignupPage.tsx — Password validation, 30-day trial

- src/pages/DashboardPage.tsx — Mock data removed, safe rendering

- src/pages/SecurityPage.tsx — Permission-gated, confirmations, error feedback

- src/pages/M365Page.tsx — DOMPurify XSS fix, permission-gated management

- src/pages/UserManagementPage.tsx — Privilege escalation fix, custom role assignment

- src/pages/CustomRolesPage.tsx — Full custom role editor

- src/pages/AdminConsolePage.tsx — ConfirmModal, 30-day default

### Backend (5 files)

- api/custom_roles_routes.py — New CRUD API

- api/auth_routes.py — /me endpoint + SQL cast fix

- api/user_management_routes.py — Custom role info + role check fix

- main.py — Router registration

- create_custom_roles.sql — Database migration

# Remaining Work

## Wave 2 — Core Pages (Pre-Design Partner)

High-priority pages that design partners will use daily:

- TicketsPage.tsx, TicketDetailPage.tsx — XSS audit on ticket descriptions, permission checks

- EndpointsPage.tsx — Permission-gated remediation actions

- ClientsPage.tsx, ClientManagementPage.tsx — Tenant isolation verification

- AuditLogPage.tsx — Permission check, pagination

- KnowledgeBasePage.tsx — Upload validation, permission gating

- Backend: Replace require_role() with permission-based decorators that respect custom roles

- Backend: Rate limiting on auth/MFA/registration endpoints

## Wave 3 — Secondary Pages (Pre-Conference)

Feature-rich pages that need audit before public demos:

- ROIDashboardPage.tsx, FleetIntelligencePage.tsx, DriftPreventionPage.tsx

- CompliancePage.tsx, ChangesPage.tsx, SchedulesPage.tsx

- VoicePage.tsx, AmberPage.tsx — AI assistant interfaces

- ProfileSettingsPage.tsx, MSPOverviewPage.tsx, SharedLibraryPage.tsx

- Skeleton loading states and empty state improvements

## Wave 4 — Mobile & Polish

Responsive design and touch optimization for conference demos:

- Responsive sidebar with hamburger menu

- Touch-friendly button targets (44px minimum)

- Mobile-optimized modals and tables

## Backend Priorities (Cross-Wave)

- CORS production-only configuration

- temp_token expiry ≤ 5min, single-use enforcement

- Email verification flow

- CAPTCHA on signup

- Tenant isolation verification on /clients endpoints